#### 

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Name:**  Pizza Anonymous Application  **Submitted by: Cheng Luo; Zhao Xie; Shengti Pan; Mo Chen; Edward Iskandar** | | | |
| Period Ending Date: 11/02/2014 | | | |
| Project Management Status Summary: | | | |
| Category | Status Red, Yellow, Green | Trend Same, Better, Worse | Comments |
| Overall | Green | **Same** | Deliverables completed on time. No active risks at present. |
| Scope | Green | **Same** | Still within the boundary of the scope. |
| Resources | Green | Same | No changes in resources. |
| Schedule | Green | Same | No changes in timeline. |
| Risk / Issues | Yellow | Same | Some sub-deadlines aren’t met properly. |
| Quality | Green | Same | Deliverable in top form |

**NOTE**: Green, Yellow and Red indicators are subjective and intended to represent status. It is dangerous to make assumptions about the health of the project based on these indicators without further discussion with the Project Manager.

| Key Milestone / Deliverable | % Comp | Baseline End Date | **Revised End Date** | **Actual Start Date** | **Actual End Date** | **Comments / Deliverable** |
| --- | --- | --- | --- | --- | --- | --- |
| Individual Class Diagrams | 100 | Oct 30 | Nov 2 | Oct 28 | Nov 2 | Fully filled out for each major area |
| Detailed Design | 100 | Oct 30 | Nov 2 | Oct 28 | Nov 2 | Fully filled out for each major area |
| Software Description Paragraph | 100 | Oct 30 | Oct 30 | Oct 28 | **Oct 30** | Fully filled out for each major area |
| System’s Class Diagram (all iterations) | 100 | Oct 30 | Oct 30 | Oct 28 | Oct 30 | Fully filled out for each major area |
| System’s Class Diagram (final version) | 100 | Oct 30 | Oct 30 | Oct 28 | Oct 30 | Fully filled out for each major area |
| Sequence Diagrams | 100 | Oct 30 | Oct 30 | Oct 28 | Oct 30 | Fully filled out for each major area |
| Communication Diagrams | 100 | Oct 30 | Oct 30 | Oct 28 | Oct 30 | Fully filled out for each major area |
| New use case: Authenticate Provider | 100 | Oct 30 | Oct 30 | Oct 28 | Oct 30 | Fully filled out for each major area |
| Case Scenarios | 100 | Oct 30 | Oct 30 | Oct 28 | Oct 30 | Fully filled out for each major area |
|  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Key Accomplishments For This Reporting Period**   | Task Name | Resource Assigned | Status | **Comments** | | --- | --- | --- | --- | | Communication Diagrams | All members | Done | Implemented communication diagrams in a timely manner. | | Case Scenarios | All members | Done | Implemented communication diagrams in a timely manner. | |  |  |  |  | |  |  |  |  | | |
| **Key Decisions Made For This Reporting Period and Open Items from Previous Reporting Period** | |
| Added new use case: Authenticate Provider |
| Added new use case: Get account payable report |
| Renamed ServiceInfo to Service |
| Renamed Service to ServiceRecord |
| Added new entity class: AccountPayableReport |
|  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Key Plans For Next Reporting Period**   | Task Name | Resource Assigned | Status | **Comments** | | --- | --- | --- | --- | | Refactor Test Cases as proposed | All members | 75% Complete | Refactor and complete test cases as planned. | | Code Implementation | All members | N/A | Not started yet. | |  |  |  |  | |  |  |  |  | |

**Key Issues Or Concerns**

|  |
| --- |
| Not all members are up to date with the current design. |
|  |
|  |
|  | | |
| **Key Risks** | | |
| Some sub-deadlines have not been met properly. May require replanning/additional group meetings/overtime. | |
|  | |
|  | |