#### 

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Name:**  Sogeti Pizza-aholic Anonymous System  **Submitted by: Cheng Luo, Shengti Pan, Zhao Xie, Mo Chen, Edward Iskandar** | | | |
| Period Ending Date: <10/3/2014> | | | |
| Project Management Status Summary: | | | |
| Category | Status Red, Yellow, Green | Trend Same, Better, Worse | Comments |
| Overall | Green | **Same** | N/A |
| Scope | Green | **Same** | N/A |
| Resources | Green | Same | N/A |
| Schedule | Green | Same | N/A |
| Risk / Issues | Yellow | Same | Should working more Efficiency |
| Quality | Green | Same | N/A |

**NOTE**: Green, Yellow and Red indicators are subjective and intended to represent status. It is dangerous to make assumptions about the health of the project based on these indicators without further discussion with the Project Manager.

| Key Milestone / Deliverable | % Comp | Baseline End Date | **Revised End Date** | **Actual Start Date** | **Actual End Date** | **Comments / Deliverable** |
| --- | --- | --- | --- | --- | --- | --- |
| Test case | 100% | 9/30/14 | 10/3/14 | 9/25/14 | 10/3/14 | Finish on time, Everyone did fair job. |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Key Accomplishments For This Reporting Period**   | Task Name | Resource Assigned | Status | **Comments** | | --- | --- | --- | --- | | Test case | Cheng Luo, Shengti Pan, Zhao Xie, Mo Chen, Edward Iskandar | Green | More parpared | | Test case summary | Cheng Luo, Shengti Pan, Zhao Xie, Mo Chen, Edward Iskandar | Green | More parpared | |  |  |  |  | |  |  |  |  | | |
| **Key Decisions Made For This Reporting Period and Open Items from Previous Reporting Period** | |
| Decide to implement console application instead of GUI. |
| There is no test case around EFT |
|  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Key Plans For Next Reporting Period**   | Task Name | Resource Assigned | Status | **Comments** | | --- | --- | --- | --- | | Class diagrams | Cheng Luo, Shengti Pan, Zhao Xie, Mo Chen, Edward Iskandar |  |  | | Sequence diagrams | Cheng Luo, Shengti Pan, Zhao Xie, Mo Chen, Edward Iskandar |  |  | | UML diagrams | Cheng Luo, Shengti Pan, Zhao Xie, Mo Chen, Edward Iskandar |  |  | | Detail design | Cheng Luo, Shengti Pan, Zhao Xie, Mo Chen, Edward Iskandar |  |  | |

**Key Issues Or Concerns**

|  |
| --- |
| Finish on time |
|  |
|  |
|  | | |
| **Key Risks** | | |
| N/A | |
|  | |
|  | |